Sprint Plan 3

Rent’s Planet

Completion date: Nov. 17 2016

Last Updated Nov. 6 2016

Sprint goal: Connect website to server through backend.

Scrum Meeting Times: Tues 10:45 am, Thurs 5:30pm, Friday 4:00 pm

Stories and Tasks:

* As a user, I want to be able to send/receive data through the website, because it will share my experiences or I will learn more about the house’s history.
  + Tasks:
    - Website (Javascript) -> RESTful service (Java) -> MySQL DB (Jackson & Darius)
    - Run .class files from Javascript form (Jackson)
* As a product owner, I want a presentable and professional website, because it will be more marketable.
  + Tasks:
    - Update and redesign the website (Jarrett)
* As a backend developer, I want to be able to store reviews onto the DB, because the website stores and loads reviews from the DB
  + Tasks:
    - Create hibernate methods for storing and loading reviews (Viraj)
* As a web developer, scrape apartment websites for housing info, decrease load on the server
  + Tasks:
    - Create a script to grab information from outside source database (Luke)
    - Connect the new script to the server (Luke)
* As a developer, I want to check if the house is a valid address, in order to prevent inaccurate reviews.
  + Tasks:
    - Learn google places api (Viraj)
    - Verify address from Javascript form and check if house/apartment (Viraj)

Initial Burnup

Initial Scrum Board