Sprint Report 2

Rent’s Planet

Nov 4, 2016

Stop…

* Eliminate scrum smells and stop scrum-but.
* Stop miscommunication.

Start…

* Documenting as we go. Documentation wasn’t that good for this sprint

Keep…

* Meeting up for coding sessions. The best and most productive time we’ve worked on this project we were all together in the same room
* Communicating

Work Completed

* Learned AJAX and CSS/HTML.
* SQL keys connect tables
* Lists houses and individual houses
* Deletes and updates addresses
* URL connects to a website connected to a server

Work not Completed:

* Frontend to backend not established
  + Interaction between server app and javascript form
  + Server-side application not compiled

Work Completion rate:

* Total number of person hours dedicated to project ~25 to 30
* User stories completed: 2
  + As a renter, I want to be able to post review information to this website
  + As a developer, I want to store and pull reviews in Database to save reviews.

Final Burnup

