Sprint Report 3

Rent’s Planet

Nov 22, 2016

Stop…

* We should stop being disorganized. The workspace contained multiple directories with different iterations of code.

Start…

* Documenting as we go. Documentation is non-existent and code not commented.

Keep…

* Meeting up for coding sessions. The best and most productive time we’ve worked on this project we were all together in the same room. Still works from sprint 2.
* Communicating

Work Completed

* Javascript functions connected to AJAX calls
* Tomcat and REST functions operating
* Front to backend established
* Google Maps/Places api setup

Work not Completed:

* Multiple reviews per address
* Web Scraping for house information not added to RESTful service

Work Completion rate:

* Total number of person hours dedicated to project ~15 to 25
* User stories completed: 2
  + As a renter, I want to be able to post review information to this website
  + As a developer, I want to store and pull reviews in Database to save reviews.

Final Burnup