Sprint Report 2

Rent’s Planet

Nov 4, 2016

Stop…

- Eliminate scrum smells and stop scrum-but.

- Stop miscommunication.

Start…

- Documenting as we go. Documentation wasn’t that good for this sprint

Keep…

- Meeting up for coding sessions. The best and most productive time we’ve worked on this project we were all together in the same room

- Communicating

Work Completed

- Learned AJAX and CSS/HTML.

- SQL keys connect tables

- Lists houses and individual houses

- Deletes and updates addresses

- URL connects to a website connected to a server

Work not Completed:

- Frontend to backend not established

  - Interaction between server app and javascript form

  - Server-side application not compiled

Work Completion rate:

- Total number of person hours dedicated to project ~25 to 30

- User stories completed: 2

  - As a renter, I want to be able to post review information to this website

  - As a developer, I want to store and pull reviews in Database to save reviews.

Final Burnup